| BUSINESS PROPOSAL FOR CRIME INTELLIGENCE VIRTUAL ASSISTANT (CIVA) Prepared for: Uganda Ministry of Internal Affairs | Prepared by: Omurama Civil and Computer Engineering Company Limited Contact us Tell: +256705384084 \+256763689654 Email:omurama2021@gmail.com :Nyesiga65@gmail.com Website: omurama.com BUSINESS PROPOSAL Prepared by: Kekirunga patience Business Development Manager |
| --- | --- |

Table of contents

- Executive Summary………………………………………………………………………………………………………………….………3

- Project Objectives……………………………………………………………………………………………………………………………3

- Research & Context……………………….…………………………………………………………………………………….3

- Problem Statement………………………………………………………………………………………………………………4

- Proposed Solution: CIVA………………………………………………………………………………………………………4

- Core Functionalities of CIVA………………………………………………………………………………………………………………5

- Target Beneficiaries………………………………………………………..…………………………………………………………………5

- Implementation Plan & Timeline…………………………….…………………………………………………………………………6

- Budget Estimate (UGX)………………………………………………………………………………………………………………………6

- Revenue Model & Sustainability………………………………………………..………………………………………………………7

- Expected Outcomes & Benefits…………………………………………………………………………………………………………8

- Conclusion & Call to Action…………………………………………………………………………..………………………………….9

1. Executive Summary

The Crime Intelligence Virtual Assistant (CIVA) is an AI-driven system designed to enhance Uganda’s crime intelligence framework through real-time surveillance, big data analytics, and cybersecurity capabilities. CIVA leverages advanced technologies such as computer vision, natural language processing (NLP), predictive analytics, and AI-driven alerts to support law enforcement in crime prevention, detection, and strategic decision-making.

This proposal outlines the technical framework, financial requirements, implementation plan, and expected impact of CIVA in transforming Uganda’s crime intelligence operations.

2. Project Objectives

1. Enhance crime intelligence gathering through AI-driven real-time surveillance and predictive analytics.

2. Provide facial recognition, object detection, and number plate identification from CCTV and other data sources.

3. Analyze communication patterns, social media, and digital platforms to detect potential threats.

4. Improve decision-making through AI-powered crime trend analysis and strategic policy recommendations.

5. Strengthen cybersecurity by identifying cyber threats, fraud, and illegal online activities.

6. Establish a centralized crime intelligence hub integrated with national databases.

2. Research & Context

2.1 Existing Traditional Methods & Technologies in Uganda

CCTV & Facial Recognition: Uganda Police expanded CCTV systems from Huawei (~US$126M) incorporating AI and facial recognition in major towns.

CABIS (Automated Biometric System): Gemalto’s CABIS and LiveScan deployed for fingerprint, facial identification in Kampala divisions.

Crime Case Management: Uganda Police uses digital systems for case storage and retrieval.

Digital Number Plates: Implementation of digital license plates for government vehicles and tracking systems.

Crime Mapping (GIS): Used globally to identify hotspots; Uganda lacks widespread GIS-integrated intelligence mapping.

Intelligence Agencies: ISO, ESO, JATT provide internal and external threat intel, often siloed .

Human Intelligence & Community Policing: Reliant on local officers and LCs with limited technological integration.

2.2 Gaps & Challenges

Fragmented data systems across agencies limit centralized analysis.

Reactive crime responses due to manual investigations.

Limited real-time analytics and predictive capabilities.

Cybercrime and digital communication remain under-monitored.s

3. Problem Statement

Uganda’s law enforcement lacks an integrated, AI-powered platform capable of real-time surveillance, cross-agency data fusion, predictive analytics, and advanced cyber security. This leads to delayed responses, inefficiencies, and limited threat anticipation.

4. Proposed Solution: CIVA

An AI-driven, multi-modal virtual assistant that integrates:

Real-Time Computer Vision: CCTV object detection and facial recognition linked to national and criminal databases.

Number Plate and Vehicle Tracking: ANPR integrated with digital plate systems.

Natural Language Processing (NLP): Analysis of calls, messages, social media for suspicious communication patterns.

Big Data Analytics & GIS Mapping: Cross-referencing datasets for crime trend analysis and forecasting crime hotspots.

Cyber security Monitoring: Recognizing cyber threats and digital criminal behavior.

Central Intelligence Dashboard: Unified interface for ISO, UPF, Ministry of Defense, NIRA, FIA, MOLG, etc., with role-based access.

3. Core Functionalities of CIVA

1. Real-Time Object Detection – AI-powered CCTV monitoring to detect weapons, suspicious objects, and activities.

2. Facial Recognition – Matches identities with national ID and criminal records for suspect identification.

3. Number Plate Recognition – Tracks vehicles linked to criminal activities.

4. Communication & NLP Analysis – Extracts intelligence from calls, messages, and social media.

5. Big Data Analytics – Predicts crime trends and high-risk areas for strategic deployment of resources.

6. AI-Driven Alerts – Sends real-time notifications for suspicious activities.

7. Cybersecurity Monitoring – Identifies digital threats, hacking attempts, and cyber fraud.

8. Suspect profiling- identifies suspects based their criminal historical data from databases.

4. Target Beneficiaries

Uganda Police Force (UPF): Enhancing intelligence and crime prevention.

Ministry of Internal Affairs: Strengthening national security strategies.

Ministry of Defense & UPDF: Supporting military intelligence.

Financial Intelligence Authority and Institutions: Assisting in fraud detection and financial crime prevention.

Telecommunications Companies: Securing communication networks against cyber threats.

Ministry of ICT & National Guidance: supporting digital security and AI-driven law enforcement solutions

Civil Aviation Authority: Enhancing airport security and passenger verification

Public Transport Operator (Boda Boda, Taxi & Bus services) improving security in public transport system

Judiciary of Uganda: providing digital evidence and AI –powered crime reports for prosecutions

Uganda Prisons Service: Tracking criminal records and monitoring parolees

5. Implementation Plan & Timeline

| Phase | Activities | Duration |
| --- | --- | --- |
| Phase 1 | System Design & Development | 3 Months |
| Phase 2 | Data Collection &integration | 4 Months |
| Phase 3 | AI Training & Testing | 3 Months |
| Phase 4 | Deployment & Pilot Testing | 2 Months |
| Phase 5 | Full Implementation & Training | 2 Months |

Total Estimated Duration: 14 months

6. Budget Estimate (UGX)

| Item | Cost(UGX) |
| --- | --- |
| AI System Development | 500,000,000 |
| Big Data Infrastructure (Servers, Storage and Cloud Services) | 800,000,000 |
| CCTV & IoT sensor Integration | 1,000,000,000 |
| Facial Recognition & NLP module | 700,000,000 |
| Cyber security Framework & Encryption | 600,000,000 |
| Machine learning Training & Data Processing | 500,000,000 |
| Licensing & Regulatory Compliance | 300,000,000 |
| Staff Training & Capacity Building | 400,000,000 |
| System Maintenance Support | 500,000,000 |
| Miscellaneous & Contingency | 200,000,000 |
| Total Estimated Budget | 5,500,000,000 |

7. Revenue Model & Sustainability

CIVA will be government-funded with potential revenue streams such as:

Subscription services for law enforcement agencies and private security firms.

Data integration partnerships with telecom and financial institutions.

Licensing AI capabilities for cybersecurity and threat intelligence firms.

8. Expected Outcomes & Benefits

1. Improved National Security – Faster crime detection and response.

2. Enhanced Intelligence Operations – AI-powered insights for proactive decision-making

3. Reduced Cybercrime & Fraud – Stronger monitoring of online activities and financial transactions.

4. Efficient Resource Allocation – AI-driven crime forecasting to optimize deployment.

5. Cost Savings in Law Enforcement – Automated surveillance and intelligence gathering reduce operational expenses.

9. Conclusion & Call to Action

The implementation of CIVA will revolutionize Uganda’s crime intelligence operations, making law enforcement more efficient, data-driven, and proactive. We seek the endorsement and funding of the Uganda Police Force to pilot and deploy this innovative AI-powered security solution.

We look forward to discussing this proposal in detail and exploring partnership opportunities for a safer and more secure Uganda.

Contact Information:

Nyesiga Henry

………………………………………………………………..

IT Specialist & Big Data Engineer

Omurama Civil and Computer Engineering Company Limited

Phone: +256705384084 / 0763689654

Email: omurama2021@gmail.com / nyesiga65@gmail.com