| # Business Proposal for the Artificial Soldier Assistant (ASA) Prepared for: Uganda People’s Defense Forces (UPDF) – other defense sectors | Prepared by: Omurama Civil and Computer Engineering Company Limited Contact us Tell: +256705384084 \+256763689654 Email:omurama2021@gmail.com :Nyesiga65@gmail.com Website: omurama.com BUSINESS PROPOSAL Prepared by: Kekirunga patience Business Development Manager |
| --- | --- |

Table of contents

- Executive Summary…………………………………………………………………………………1

- Problem Statement……………………………………………………………………………..……1

- Literature Review & Background Study…………………………………………………………….2

- Project Objectives……………………………………   ……………………………………………4

- Research Methodology……………………………………………………………………………….5

- Core Functionalities of ASA …………………………………………………………………………6

- System Date Sources………………………………………………………………………………….8

- Target Beneficiaries……………..……………………………………………………………..………9

- Implementation Plan & Timeline……………………………………………..………………………8

- Budget Estimate (UGX)………………………………………………………………………………10

- Testing & Evaluation…………………………………………………………………………………10

- Results and National Benefits………………………………………………………………………..11

- Revenue Model & Sustainability………………..……………………………………………………13

- Expected Outcomes & Benefits………………………………………………………………………13

- Conclusion & Call to Action…………………………………………………………………..…….14

- Executive Summary

The Artificial Soldier Assistant (ASA) is an AI-powered decision support system designed to revolutionize military operations within the Uganda People’s Defense Forces (UPDF) and other defense sectors in Africa. ASA will leverage big data, real-time analytics, and machine learning to provide predictive intelligence, tactical recommendations, cyber threat detection, and battlefield awareness to military commanders. ASA leverages advanced technologies such as computer vision, natural language processing (NLP), predictive analytics, and AI-driven alerts to support law enforcement in crime prevention, detection, and strategic decision-making.

With a funding request of $5.5 million USD, we aim to fully develop, test, deploy, and support ASA over a 3-year period. This project directly enhances national security, strategic readiness, and operational efficiency.

This proposal outlines the technical framework, financial requirements, implementation plan, and expected impact of ASA in transforming Uganda’s crime intelligence operations.

2. Problem Identification

National Security Challenge:

Uganda, like many countries, faces complex and evolving security threats including:

Modern terrorism (including digital radicalization),

Cross-border insurgency,

Cyber warfare,

Slow and manual battlefield decisions,

Ineffective intelligence integration.

Identified Gaps:

Lack of a centralized AI-powered decision support system for commanders.

Limited real-time threat detection and response.

Inadequate use of big data, machine learning, and computer vision in military operations.

Overwhelmed intelligence analysts due to large unprocessed data sets.

3. Literature Review & Background Study

2.1 Government & Military ICT Strategy:

Uganda Vision 2040 and NDPIII emphasize science, technology, and innovation (STI) for national security.

MoDVA ICT Transformation Policy calls for digitizing defense systems, enhancing intelligence, and adopting modern technologies.

NITA-U is driving national AI and cybersecurity strategies to support sectors including defense.

2.2 Regional Military Trends:

Countries like Rwanda, Kenya, Israel, and the U.S. have integrated AI in defense.

Uganda risks falling behind if it fails to adopt AI, big data, and real-time decision systems in defense.

  - AI for Defense Use Cases:

Battlefield data analysis (DSS)

Surveillance automation (computer vision)

Threat prediction using machine learning

Cyber threat intelligence (CTI)

Reinforcement learning for mission simulation

4. Project Objectives

Main Goal:

To develop and implement the Artificial Soldier Assistant (ASA) – an integrated AI-powered decision support and threat detection system for the UPDF to enhance military effectiveness, cyber defense, and intelligence gathering.

Specific Objectives:

1. To design and deploy a battlefield AI Decision Support System (DSS).

2. To use machine learning and computer vision for real-time surveillance and threat analysis.

3. To integrate cybersecurity AI modules into military ICT systems.

4. To support training, simulation, and operational readiness using AI algorithms.

5. To build a secure and scalable big data infrastructure for UPDF.

6.Provide facial recognition, object detection, and Provide advanced surveillance and threat intelligence from CCTV and other data sources.

7. Analyze communication patterns, social media, and digital platforms to detect potential threats.

8. Improve decision-making through AI-powered crime trend analysis and strategic policy recommendations.

9.Establish a centralized crime intelligence hub integrated with national databases.

10.Enable secure, autonomous analysis of national defense data using AI and big data techniques.

5. Research Methodology

Stakeholder Analysis: Interviews with UPDF personnel and cyber units.

System Requirements Collection: From MoDVA ICT team, UPDF intelligence, operations, and technical units.

Agile Development Model: Iterative and modular system design.

Pilot Testing: Deploy limited version at selected military bases.

Validation: Through feedback, stress testing, and simulations.

6. ASA Core System Overview

Product Name: Artificial Soldier Assistant (AI Model Training & Dataset Acquisition)

Product Type: Military AI Decision Support & Intelligence System

Key Modules:
- Tactical Decision Support System (TDSS)
- Threat Detection & Prediction AI
- Cybersecurity Model
- Battlefield Analytics Dashboard
- Communication & Surveillance Integration
- Big Data Platform

Core Functionalities

1.DSS Core: Supports tactical and strategic decisions using real-time data, weather, terrain, enemy movement, logistics.

2.Threat and Real-Time Object Detection: Detects unusual activities from drones, surveillance feeds, or ground reports using computer vision and ML.

3.Cyber Intelligence Engine and AI-Driven Alerts: Predicts and blocks cyberattacks using anomaly detection, phishing filters, digital threats, hacking attempts, and cyber fraud and endpoint protection and Sends real-time notifications for suspicious activities

4.AI Simulator	Simulates battlefield missions using reinforcement learning to train commanders.

6.Big Data Hub and Analytics:	Ingests and processes large amounts of operational data using Apache Spark and Kafka.

7.Communication and NLP Analysis AI:	Analyzes digital communication (calls, messages) for potential threats.

Integration API Layer	Interfaces with UPDF internal systems, databases, UAV feeds, surveillance cameras, and GIS systems.

8. Facial Recognition and Number Plate Recognition – Matches identities with national ID and criminal records for suspect identification and Tracks vehicles linked to terrorism activities

9. Suspect and terrorist   profiling- identifies suspects based their terrorism historical data from databases.

7. System Data Sources

Military Data

Data Type	                                                                     Source

Troop movements, logistics	                                                       UPDF Operations HQ

Past mission logs	                                                                      MoDVA & UPDF archives

Tactical field reports	                                                                      Infantry/Command units

Surveillance & Satellite Data

Data Type                                                    	Source

1.Drone footage	                                                                                      UPDF UAV Unit

2.CCTV & border surveillance	                                                          MoDVA, MoIA

3.Aerial mapping data	                                                                        Uganda National Mapping Centre

Cyber Data

Data Type	                                                                      Source

1.Cyberattack logs	                                                                          MODVA Cyber Unit

2.Network traffic data	                                                                           UPDF IT Dept.

3.Simulated cyber threats	                                                             Developed in ASA lab

Social & Communication Data

Data Type                                      Source

1.Intercepted criminal/suspicious comms	                                  Police & CMI

2.Social media threats (public sources)	                                                UCC datasets + Open-source scraping

Criminal profiles                                                                                         Uganda National ID + Police DB

8. Implementation Plan & Timeline

| Phase | Activities | Duration |
| --- | --- | --- |
| Phase 1 | System Design & Development | 3 Months |
| Phase 2 | Data Collection &integration | 4 Months |
| Phase 3 | AI Training & Testing | 3 Months |
| Phase 4 | Deployment & Pilot Testing | 2 Months |
| Phase 5 | Full Implementation & Training | 2 Months |

Total Estimated Duration: 14 months

9. Budget Estimate (UGX)

| Item | Cost(UGX) |
| --- | --- |
| Research & Development | 500,000,000 |
| Big Data Infrastructure (Servers, Storage and Cloud Services) | 800,000,000 |
| CCTV & IoT sensor Integration | 1,000,000,000 |
| Facial Recognition & NLP module | 700,000,000 |
| Cyber security Framework & Encryption | 600,000,000 |
| Machine learning Training & Data Processing | 500,000,000 |
| Licensing & Regulatory Compliance | 300,000,000 |
| Staff Training & Capacity Building | 400,000,000 |
| System Maintenance Support | 500,000,000 |
| Miscellaneous & Contingency | 200,000,000 |
| Total Estimated Budget | 5,500,000,000 |

10. Testing & Evaluation

Test Cases: Simulated missions, cyberattacks, object detection from UAVs.

UPDF Feedback Loop: Iterative improvements based on soldier & commander input.

Security Assessment: Ethical hacking, penetration testing.

Performance Benchmarks: Accuracy, latency, reliability.

12. Results and National Benefits

Military Advantages:

Faster, informed battlefield decisions.

Real-time threat alerts and predictive defense.

Protection from cyberwarfare and digital espionage.

Socioeconomic Benefits:

Enhances Uganda’s national security using local talent.

Jobs created in AI, software development, and ICT.

Aligns with Uganda Vision 2040 digital agenda.

11. Target Beneficiaries

Uganda Police Force (UPF): Enhancing intelligence and crime prevention.

Ministry of Internal Affairs: Strengthening national security strategies.

Ministry of Defense & UPDF: Supporting military intelligence.

Financial Intelligence Authority and Institutions: Assisting in fraud detection and financial crime prevention.

Telecommunications Companies: Securing communication networks against cyber threats.

Ministry of ICT & National Guidance: supporting digital security and AI-driven law enforcement solutions

Civil Aviation Authority: Enhancing airport security and passenger verification

Public Transport Operator (Boda Boda, Taxi & Bus services) improving security in public transport system

Judiciary of Uganda: providing digital evidence and AI –powered crime reports for prosecutions

Uganda Prisons Service: Tracking criminal records and monitoring parolees

13. Revenue Model & Sustainability

ASA will be government-funded with potential revenue streams such as:

Subscription services for law enforcement agencies and private security firms.

Data integration partnerships with telecom and financial institutions.

Licensing AI capabilities for cybersecurity and threat intelligence firms

14. Expected Outcomes & Benefits

1. Improved National Security – Faster cyber-attacks and terrorism detection and response.

2. Enhanced Intelligence Operations – AI-powered insights for proactive decision-making

3. Reduced Cybercrime & Fraud – Stronger monitoring of online activities and financial transactions.

4. Efficient Resource Allocation – AI-driven Intelligence forecasting to optimize deployment.

5. Cost Savings in Law Enforcement – Automated surveillance and intelligence gathering reduce operational expenses.

15. Conclusion & Call to Action

Generative AI adds a powerful layer to the Artificial Soldier Assistant by providing capabilities such as simulation, automated content generation, intelligence synthesis, and predictive scenario building. These tools can significantly enhance the UPDF’s strategic, operational, and training activities

Contact Information

Prepared by:

Kekirunga Patience

Business Development Manager

Tell: 0783786101

Approved by:

.................................................................

Nyesiga Henry

IT Specialist & Big Data Engineer

Omurama Civil and Computer Engineering Company Ltd

Najjanakumbi, Kampala

Tel: +256705384084 / +256763689654

Email: omurama2021@gmail.com or nyesiga65@gmail.com