| OMURAMA NATIONAL ARTIFICIAL INTELLIGENCE AND BIG DATA INFRASTRUCTURE PROGRAM PHASE 1 FUNDING REQUEST | Prepared by: Omurama Civil and Computer Engineering Company Limited Contact us Tell: +256705384084 \+256763689654 Email:omurama2021@gmail.com :Nyesiga65@gmail.com Website: omurama.com Motto: We Serve Negativity To Earn Positivity Prepared by: Kekirunga patience Business Development Manager Tell: 0783786101 |
| --- | --- |

Table of contents

1. Executive Summary…………………………………………………………………………………………………………..3

2. Problem Statement…………………………………………………………………………………………………………..4

3. Alignment with National Priorities……………………………………………………………………………………5

4. Program Objectives…………………………………………………………………………………………………………..7

5. Project Components and Detailed Budget Tables……………………………………………………………..8

6. Implementation Plan………………………………………………………………………………………………………15

7. Public–Private Partnership (PPP) Framework………………………………………………………………….18

8. Governance and Compliance………………………….………………………………………………………………20

9. Expected National Impacts…………………………………………………………………………………………….22

10. Monitoring and Evaluation (M&E) Framework……………………………………………………………..23

11. Conclusion and Signatories………………..…………………………………………………………………………24

1. Executive Summary

The Omurama National Artificial Intelligence and Big Data Infrastructure Program (Phase 1) needs strategic partnership and funding assistance from the Government of Uganda, through the Ministry of ICT and National Guidance, to establish Uganda's first sovereign AI and Big Data ecosystem.

It is designed and carried out by Omurama Civil and Computer Engineering Company Limited, a Ugandan technology firm that specializes in AI, big-data analysis, computer vision, and algorithm engineering.

Omurama proposes the building of a Tier-IV-level National Data Center with an ELT national pipeline for securely collecting, processing, and analyzing public and government data. The platform will host a collection of AI models and apps addressing key national sectors: security (CIVA), defense (ASA), healthcare, agriculture, and education.

These will be supplemented by a National AI and Data Academy to develop Uganda's digital skills pipeline and a National Hub for AI Research and Commercialization. Two other innovation projects—Omurama Search Engine and DeLand Social and E-Commerce Platform—are bringing local AI capacity to citizens and businesses in large numbers.

Total Funding Requested

| Component | Cost (US$ Million) |
| --- | --- |
| Core Data Center + ELT Pipeline | 7.5 |
| Building & Coding of AI Models | 4.2 |
| National Hub for AI Research & Commercialization | 2.8 |
| National AI & Data Academy | 1.5 |
| DeLand Social Network & E-Commerce Platform | 1.0 |
| Omurama Search Engine | 1.0 |
| Cores | 2.0 |

Total Funding Request US $20.0 Million (≈ UGX 74 Billion)

The investment will enable Uganda to:

Achieve data sovereignty and break away from foreign clouds.

Build a national AI talent pool and generate over 5,000 AI-aware jobs.

Improve compliance with the Uganda Data Protection and Privacy Act (2019).

Leverage research, innovation, and commercialization of AI in government, academia, and industry.

Position Uganda as the East Africa regional center of Big Data and AI innovation.

2. Problem Statement

Despite increased digital revolution, Uganda remains too dependent on cloud services, foreign technology, and foreign firms' servers to process, store data, and construct artificial intelligence. Citizens' information, economic data, health statistics, and security intelligence that are sensitive national data are frequently processed by foreign servers operated by global companies such as Google, Meta, and Amazon.

This dependency presents four wide challenges:

- Data Sovereignty Risk:

Uganda's data is outside the country's jurisdiction, and thus susceptible to illicit access, foreign domination, and failure to comply with the Uganda Data Protection and Privacy Act (2019).

- Limited Local AI Capacity:

Little local capacity exists to train and deploy advanced AI models domestically. Ugandan organizations primarily rely on external APIs and AI software, hindering innovation and increasing expenses.

3. Economic Leakage and Missed Opportunities:

Off-shore payment of software licenses, cloud subscriptions, and data analytics drains Uganda's valuable national resources. Lack of local AI and data centers denies Uganda digital employment opportunities and value-added services.

- Splintered Data Management:

Separate databases without interoperability and governance standards are held by government ministries and agencies. Data-driven decision-making is thus sluggish and ineffective.

Therefore, Uganda's Fourth Industrial Revolution (4IR) preparedness and vision for data-driven governance are limited. Without sovereign data infrastructure, the nation is unable to exhaustively leverage big data analysis, artificial intelligence, or machine learning to reinforce national defense, health delivery, agricultural productivity, and school performance.

The Omurama National AI and Big Data Infrastructure Program directly fills these gaps through developing national AI frameworks, local infrastructure, and human resources, such that Uganda's data remains a strategic national resource and source of economic development.

3. Alignment with National Priorities

The Omurama National Artificial Intelligence and Big Data Infrastructure Program is integrated with Uganda's long-term vision, national development plans, and digital transformation strategies. The program directly benefits Uganda Vision 2040 goals, the Third National Development Plan (NDP III), and Uganda National Data Strategy (NDS, 2024–2029).

3.1 Alignment with Uganda Vision 2040

Vision 2040 emphasizes Uganda's transformation from a mainly peasant to a modern, prosperous country through industrialization, science, technology, innovation, and ICT.

Omurama Analytics, with its Big Data and AI platform, implements this vision by:

Establishing the required local technological capacity for developing and deploying AI models.

Supporting indigenous innovations that replace imported technologies.

Improving data-informed governance and quality public service delivery.

Generating high-value digital job opportunities for youth and professionals.

3.2 National Development Plan III (NDP III) Alignment

The Digital Transformation Program of NDP III demands harnessing frontier technologies to drive productivity, delivery of services, and national competitiveness.

The program proposed addresses numerous of the strategic goals of NDP III:

ICT Infrastructure strengthening — by developing a Tier-IV Data Center and national ELT pipeline.

Fostering Research, Innovation, and Technology Transfer — by setting up the National Hub for AI Research & Commercialization.

Building Human Capital Development — via the National AI and Data Academy.

Ensuring Data-Driven Planning & Decision-Making — by integrating structured and unstructured data across all ministries and sectors.

3.3 Uganda National Data Strategy (NDS) Alignment

The NDS (2024) has five pillars: Data Governance, Data Infrastructure, Strategic Data Utilization, People & Culture, and Research & Innovation.

Omurama's program aligns as follows:

| NDS Pillar | Omurama Program Contribution |
| --- | --- |
| Data Governance | Installs safe data pipelines and Data Protection and Privacy Act compliance |
| Data Infrastructure | Builds Uganda's first AI-ready Data Center with national ELT integration. |
| Strategic Data Utilization | Deploys sector-specific AI models (CIVA, ASA, Health, Agriculture, and Education). |
| People & Culture | Establishes the National AI & Data Academy to power data literacy and capacity building |
| Research & Innovation | Builds the National Hub for AI Research and Commercialization to empower Ugandan startups and R&D |

3.4 Fourth Industrial Revolution (4IR) Role

The program positions Uganda at the global forefront as a regional AI hub under the 4IR agenda, focusing on data sovereignty, automation, and technological self-reliance. It enables Uganda's digital transformation program by providing the computational basis for AI-based public policy, innovation, and security.

4. Program Objectives

Overall goal of the Omurama National AI and Big Data Infrastructure Program is to establish a sovereign, scalable, and secure AI ecosystem for artificial intelligence, big data analytics, and digital innovation in Uganda.

4.1 Overall Goal

To establish Uganda's first National Artificial Intelligence and Big Data Center that will support government ministries, agencies, academia, and the private sector in data-driven governance, research, and innovation.

4.2 Specific Objectives

To establish a sovereign national data center and ELT pipeline capable of processing batch and real-time data from all public sector and principal national systems.

To construct and train sovereign AI models tailored to Uganda's needs:

CIVA (Crime Intelligence Virtual Assistant) — law enforcement and national security.

ASA (Artificial Soldier Assistant) — defense strategic decision support and analytics.

Healthcare AI — medical aid, diagnostics, and hospital analytics.

Agriculture AI — for smart farming, pest management, and yield prediction.

Education AI — for personalized learning and analysis of educational data.

To establish a National Hub for AI Research and Commercialization that stimulates innovation, equips local startups, and builds home-grown AI products and services.

To create a National AI & Data Academy to build Uganda's human capital in artificial intelligence, machine learning, data science, and cyber security.

To develop locally developed digital platforms — Omurama Search Engine and DeLand Social Network — to strengthen national data sovereignty, promote youth innovation, and provide secure alternatives to foreign technology platforms.

To support compliance with the Uganda Data Protection and Privacy Act (2019) through ethical data governance, responsible AI, and protecting digital rights of citizens.

To reduce dependence on foreign technology and software by localizing AI infrastructure and software development in Uganda.

To create jobs and propel the digital economy, providing direct and indirect employment to over 5,000 Ugandans in AI, data engineering, software development, and infrastructure management.

5. Project Components and Detailed Budget Tables

The Omurama National Artificial Intelligence and Big Data Infrastructure Program consists of six (6) interconnected components. They all feed into Uganda's vision of technological independence, national data sovereignty, and digital transformation under Vision 2040.

5.1 Core Data Center + National ELT Pipeline — US $ 7.5 Million

Objective:

To plan, build, and operate a Tier-IV class modular Data Center to host Uganda's sovereign AI and Big Data infrastructure. The center will be the foundation for all AI models, national datasets, and analytics platforms.

| Item | Description | Estimated Cost (US $) |
| --- | --- | --- |
| Civil Works & Infrastructure | Modular 200 kW data hall, raised floor, power train (2N UPS & gens), precision cooling, fire systems, security access controls (Tier-IV principles) | 3,400,000 |
| GPU Compute Cluster | 8 × NVIDIA H100 + 32 × L40S (3.5 PFLOPs FP16), AI servers, network fabric (100 Gbit/s), racks, cabling | 2,000,000 |
| Storage & Data Lake | 2 PB object storage (MinIO/Ceph) + 49 TB NVMe cache for real-time analytics and feature stores | 900,000 |
| ELT Pipeline Software Stack | Open-source platform (Spark, Kafka, Airflow, dbt, Delta Lake), deployment, integration services, training support | 600,000 |
| Cyber security & Monitoring | Firewalls, IDS/IPS, SIEM, DCIM, governance and audit tools according to Data Protection Act (2019) | 300,000 |
| Total Cost |  | 7,500,000 |

Outputs:

- Working AI-enabled National Data Center.

- Safe ELT pipeline among ministries and agencies.

- 24/7 big-data infrastructure for real-time analytics and model training.

5.2 AI Model Building and Coding — US $ 4.2 Million

Objective:

Build, train, and deploy sectorial AI models addressing Uganda's national priorities in security, defense, healthcare, agriculture, and education.

| Model / Domain | Description | Cost (US $) |
| --- | --- | --- |
| CIVA (Crime Intelligence Virtual Assistant) | Computer vision for CCTV, plate and face recognition; communication analysis; integration with national ID systems | 1,200,000 |
| ASA (Artificial Soldier Assistant) | AI for UPDF decision support, cyber-threat detection, battlefield data analytics | 1,000,000 |
| Healthcare AI Diagnostics (X-ray, malaria, TB) | hospital analytics, telemedicine assistants | 800,000 |
| Agriculture AI | Crop disease detection, yield forecasting, pest monitoring, market price prediction | 600,000 |
| Education AI | Adaptive learning platforms, student performance analytics, digital assessment tools | 600,000 |
| Total Cost |  | 4,200,000 |

Outputs:

Five operational AI models integrated into national systems.

APIs and government and sectorial dashboards.

AI datasets curated and guarded under Ugandan law.

5.3 National Hub for AI Research and Commercialization — US $ 2.8 Million

Objective:

Establish an AI research center of excellence, innovation, and commercialization with synergies with universities, UPDF R&D centers, and the private sector.

| Component | Description | Cost (US $) |
| --- | --- | --- |
| AI Research Labs | Computer Vision, Natural Language Processing, and Robotics laboratories collocated at the Data Center campus | 1,200,000 |
| Innovation Sandbox | GPU cloud credits, dev. environments, hackathons, prototype experimentation | 800,000 |
| Commercialization Unit | AI startup incubation, patent and IP assistance, AI business acceleration | 500,000 |
| Partnerships Program | Joint research with universities, UPDF, and private sector | 300,000 |
| Total Cost |  | 2,800,000 |

Outputs:

- Operational AI research and innovation hub.

- Incubation of local AI startups.

- Commercial deployment of AI solutions in Uganda and East Africa.

5.4 National AI and Data Academy — US $ 1.5 Million

Objective:

To create a sustainable talent reserve of AI engineers, data scientists, and cyber security specialists in Uganda.

| Component | Description | Cost (US $) |
| --- | --- | --- |
| Training Facilities | Construction of classrooms, AI labs, simulation rooms | 500,000 |
| Curriculum Development | Courses on AI ethics, data science, cyber defense, machine learning | 300,000 |
| Scholarships & Boot camps | Youth, civil servant, and UPDF training programs | 400,000 |
| Faculty & Trainers | Local and international expert trainers | 300,000 |
| Total Cost |  | 1,500,000 |

Outputs:

- 500+ AI and Data professionals trained annually.

- National certification programs for public and private sector workers.

- Partnership with universities and research institutes.

5.5 Omurama Search Engine — US $ 1.0 Million

Objective:

To develop an AI-powered, privacy-focused search engine that indexes Ugandan online content in accordance with the Uganda Data Protection and Privacy Act.

| Component | Description | Cost (US $) |
| --- | --- | --- |
| Platform Design & Architecture | Search indexing engine, AI ranking algorithms | 400,000 |
| Data Integration | Government open data portals, local sites, academic resources | 200,000 |
| AI Models & NLP | Local language processing (Luganda, Runyankore, Swahili) | 250,000 |
| Security & Compliance | User privacy protection, data encryption, ethical filtering | 150,000 |
| Total Cost |  | 1,000,000 |

Outputs:

- Uganda's initial national search engine indexes locally on local servers.

- Encourages digital independence and information access.

5.6 DeLand Social and E-Commerce Platform — US $ 1.0 Million

Objective:

Develop a youth-focused social network and marketplace for exchange of business concepts and trade within Uganda's ghettos and local communities.

| Component | Description | Cost (US $) |
| --- | --- | --- |
| Platform Development | mobile and web application with AI-content moderation | 400,000 |
| Payment & Trade | Integration e-wallets, mobile money gateways, secure transactions | 200,000 |
| Community Programs | ghetto entrepreneurship campaigns, digital skills training | 250,000 |
| Infrastructure & Security | Hosting on Omurama Analytics cloud, data protection | 150,000 |
| Total | - | 1,000,000 |

Outputs:

- Operational social network and e-commerce youth innovation platform.

- National digital ID and payments integration.

- Promotes local digital entrepreneurship.

5.7 Summary of Total Funding Request

| Component | Estimated Cost (US $ Million) |
| --- | --- |
| Core Data Center + ELT Pipeline | 7.5 |
| Building and Coding of AI Models | 4.2 |
| National Hub for AI Research & Commercialization | 2.8 |
| National AI & Data Academy | 1.5 |
| Omurama Search Engine | 1.0 |
| Cores | 2.0 |
| DeLand Social Network & E-Commerce Platform | 1.0 |
| Total Amount of Funds Sought | US $ 20.0 Million (≈ UGX 74.0 Billion) |

6. Implementation Plan

The implementation of the Omurama National Artificial Intelligence and Big Data Infrastructure Program (Phase 1) will be carried out within a three-year timeline (2026–2028).

This phased growth ensures incremental deployment, capacity building, and sustainability through successive systems integration and human capacity development.

6.1 Implementation Strategy

The program shall adopt a design–build–operate–transfer (DBOT) format where Omurama shall:

- Design and construct the infrastructure (data center, AI hub, and academy).

- Develop and deploy the AI systems and software.

- Operate and manage the infrastructure for a specified period.

- Transfer management and knowledge capacity to government agencies within the Ministry of ICT & National Guidance.

This structure ensures development of local expertise and continuity of operations even after the entire transition into government control.

6.2 Phases of Implementation and Key Activities

| Phase | Period | Activities | Lead actor |
| --- | --- | --- | --- |
| Phase 1: Infrastructure Development | Year 1 | - Construction of Tier-IV Data Center - Installation of GPU cluster and networking - Deployment of ELT data pipeline - Installation of cyber security and monitoring system | Omurama Civil & Computer Engineering Co. Ltd. Ministry of ICT & National Guidance |
| Phase 2: AI Models & Applications Development | Year 2 | - Data preparation and collection - AI model training and fine-tuning (CIVA, ASA, Healthcare, Agriculture, Education) - Omurama Search Engine and DeLand Platform rollouts - Establishment of National Hub for AI Research | Omurama R&D Department Sector Ministries (Defense, Health, Agriculture, Education) UPDF R&D Directorate |
| Phase 3: Capacity Building & Commercialization | Year 3 | - Construction of National AI & Data Academy - Training of over 500 government and private sector officials - AI startup incubation and commercialization - AI services deployment at the national level to MDAs and local authorities | Omurama Academy & Innovation Division National Data Office Ministry of ICT & National Guidance |

6.3 Implementation Schedule Summary

| Year | Milestones |
| --- | --- |
| 2026 | Data Center construction, GPU infrastructure installation, ELT pipeline deployment. |
| 2027 | National AI model development and operation, ministries integration, launch of Omurama Search and DeLand. |
| 2028 | Inauguration of AI Academy, Research Hub commercialization phase, AI training and export of AI services locally. |

6.4 Mitigation of Risk and Management

- Probable Risk strncpy Mitigation Strategy

- Funding or procurement delays Staged disbursement with performance milestones; PPP cost sharing.

- Lack of local AI specialists National AI & Data Academy to certify and train local engineers.

- Cyber security attacks Separate SOC (Security Operations Center) in Omurama Data Center.

- Data ethics and compliance Continuous audit and conformity with Data Protection and Privacy Act.

- Power and connectivity disruptions

- Redundant power (2N) and double-fiber connections with local ISPs.

6.5 Expected Deliverables (End of Phase 1)

- Uganda's first Tier-IV AI Data Center and ELT pipeline.

- 5 trained and operational national AI models (CIVA, ASA, Health, Agriculture, Education).

- AI Research & Commercialization Hub in working condition.

- National AI & Data Academy in place churning out certified professionals.

- Omurama Search Engine and DeLand Social-Economy Platform launch.

- AI services deployed in security, defense, health, education, and agriculture sectors.

7. Public–Private Partnership (PPP) Framework

The program’s sustainability is hinged on a structured partnership between Omurama Civil and Computer Engineering Company Limited and the Government of Uganda through the Ministry of ICT and National Guidance.

7.1 Partnership Model

The future PPP Framework will operate under the following structure:

| Partner | Role | Contribution |
| --- | --- | --- |
| Government of Uganda (Ministry of ICT & National Guidance | Offer policy, regulatory, and financial support. | -Collaborate with sector ministries and agencies. -Utilize national data resources for AI training. - Ensure compliance with the Uganda Data Protection and Privacy Act (2019). |
| Omurama Civil and Computer Engineering Co. Ltd. | Research and development | - Design, construct, and operate the AI Data Center. - Develop, train, and deploy all AI models and applications. - Establish the National AI Hub and Data Academy. - Coordinate research, commercialization, and innovation programs. |
| Sector Ministries | Finance and coordinate sectorial AI models | Provide datasets and domain expertise (Defense, Health, Agriculture, and Education) |
| Private Sector & Academia | Provide Data sources | Provide research collaboration, internships, and technical expertise. - Participate in commercialization and innovation programs. |
| Development Partners | (Optional) | - Render technical and financial assistance for sustainability and scale-up. |

7.2 PPP Governance Structure

National AI Steering Committee (NASC)

Chairman: Permanent Secretary, Ministry of ICT & National Guidance.

Members: NDO, MoDVA, MoH, MoES, MAAIF, NITA-U, UPDF R&D, and representatives of Omurama.

Function: Overseeing policy, coordination of finances, monitoring of performance.

Omurama Technical Implementation Unit (TIU)

Responsible for project implementation, pipeline management of data, model training of AI, and systems integration.

AI Commercialization Board (AICB)

Coordinates partnerships with startups, academia, and investors for the promotion of sustainable business use of AI outputs.

7.3 PPP Value Proposition

Shared Risk and Shared Benefit: Government offers national data ownership; Omurama offers technological implementation.

Economic Multiplier Effect: AI hosting and infrastructure services will create over 5,000 direct and indirect employment opportunities and enable AI exports in East Africa.

Sustainability: After the initial government subsidy phase ends, Omurama Analytics will sustain itself through AI hosting charges, research services, and data-driven solutions.

7.4 Compliance and Accountability

Rollout of the program will adhere to:

Strictly the Uganda Data Protection and Privacy Act (2019)

Public Procurement and Disposal of Public Assets (PPDA) Act (2011)

Public Finance Management Act (2015)

National ICT Policy (2014)

Quarterly performance audits and yearly review will be performed on all activities under the Ministry of ICT & National Guidance and National Data Office (NDO).

8. Governance and Compliance

8.1 Governance Structure

The project will operate under a robust governance and accountability framework that guarantees transparency, adhering to Uganda's laws, and supporting Uganda's digital transformation agenda.

| Governance Level | Key Responsibilities |
| --- | --- |
| Cabinet Oversight | Approves national investment, provides inter-ministerial coordination, and oversees aligning with Vision 2040. |
| Ministry of ICT & National Guidance | Is the lead ministry, gives strategic direction, and adheres to ICT policies and the National Data Strategy. |
| National Data Office (NDO) | Ensures governance of data, ethical AI and data protection, and conducts regular audits. |
| Omurama Civil & Computer Engineering Company Ltd. | Responsible for day-to-day technical management, data center operation, building AI models, and R&D. |
| AI Steering Committee | Offers technical advice, tracks progress, and recommends improvements for implementation effectiveness. |

8.2 Legal and Policy Compliance

All the program will be according to Uganda's national laws and international best practices.

Legal References:

Uganda Data Protection and Privacy Act (2019) — Aims to provide legitimate processing, data protection, and privacy of citizens' data.

National ICT Policy (2014) — allows for ICT innovation and digital infrastructure development.

Public Finance Management Act (2015) — Restricts transparent budgeting and the release of funds.

Public Procurement and Disposal of Public Assets Act (2011) — Governs fair and responsible procurement.

Computer Misuse Act (2011) — Governs cyber security and ethical usage of computer systems.

International Frameworks Envisioned:

OECD AI Principles (2019) — to attain trustworthy, human-centric artificial intelligence.

African Union Data Policy Framework (2022) — Promotes continental data sovereignty and collaboration.

8.3 Ethical AI and Data Governance

Omurama Analytics will embrace:

AI Ethics Charter — to guide fairness, transparency, and responsibility.

Data Stewardship Office — for handling data properly, access control, and anonymization.

AI Model Audit Mechanisms — to detect bias, ensure inclusivity, and maintain trust.

Cyber security Operation Center (SOC) — embedded within the data center to enable real-time threat detection.

9. Expected National Impacts

9.1 Economic Impact

Creation of over 5,000 direct and indirect job opportunities in AI engineering, data analytics, cyber security, and software development.

Creation of local AI startups through the National Hub for AI Research & Commercialization.

Reduction of foreign technology spending by hosting AI and big data services locally.

Development of Uganda's artificial intelligence (AI)-driven digital GDP contribution in services and exports.

9.2 Social and Human Capital Impact

Establishment of the National AI & Data Academy to reskill civil servants, UPDF officers, and youth.

Improved public service delivery through the use of AI-enabled decision-making systems for health, education, and agriculture.

Setting the stage for youth innovators with the DeLand social entrepreneurship platform.

Accelerating digital inclusion by developing local language AI tools (Luganda, Runyankore, and Swahili).

9.3 Technological and Security Impact

Data Sovereignty: Uganda owns all of its data assets entirely.

National Security Enhancement: CIVA and ASA enhance defense and intelligence analysis.

Cyber Resilience: AI-powered defense capabilities and real-time monitoring of data threats.

Technological Independence: Reduction in reliance on foreign AI suppliers such as Google and Meta.

9.4 Environmental Impact

Implementation of green cooling technologies and integration of renewable power into the data center.

Implementation of paperless infrastructure and energy-efficient graphics processing units to lower carbon footprint.

AI solution development for climate monitoring and agricultural sustainability.

10. Monitoring and Evaluation (M&E) Framework

The Ministry of ICT & National Guidance, working in collaboration with the National Data Office and Omurama, will have an integrated M&E system to promote accountability, transparency, and performance tracking.

| M&E Component | Description |
| --- | --- |
| Performance Indicators (KPIs) | - Data Center uptime (≥ 99.9%) - Number of AI models trained and deployed - Number of AI trained professionals - Number of actively operating startups under the AI Hub - Number of government datasets included through ELT pipeline |
| Data Collection Quarterly technical implementation unit and AI Steering Committee update reports. Evaluation Frequency- Quarterly: Technical and financial update briefing. | - Annual: Performance evaluation and independent audit. - End-Term: General impact evaluation by an independent consultant. |
| Reporting Channels Ministry of ICT & National Guidance → Cabinet Committee on Digital Transformation → Office of the President. |  |

Feedback Mechanism

Corrective action plans, stakeholder workshops, and learning cycles that are ongoing integrated in Omurama operations.

11. Signatories and Conclusion

11.1 Conclusion

The Omurama National Artificial Intelligence and Big Data Infrastructure Program (Phase 1) is a move towards Uganda's digital independence and AI sovereignty. It paves the way for a data-driven, secure economy to support national defense, healthcare, agriculture, education, and innovation.

With a total funding requirement of US$ 20 million (≈ UGX 74.0 billion), this program will:

Establish a national data and AI backbone aligned with Uganda's Vision 2040 and National Data Strategy.

Enable safe data management, AI innovation, and youth employment.

Rescue Uganda from foreign data exploitation and stimulate local AI commercialization.

Omurama, along with the Ministry of ICT and National Guidance, is ready to lead this historic initiative — positioning Uganda as the master of its data, owner of its AI, and architect of its digital future.

11.2 Signatories

Developed by:

Kekirunga Patience

Business Development Manager

Omurama Civil and Computer Engineering Company Limited

Approved by:

……………………………………………………………………………

Nyesiga Henry

IT Specialist & Big Data Engineer

Managing Director, Omurama Civil and Computer Engineering Company Limited

Endorsed by:

…………………………………………………………………………

Ministry of ICT and National Guidance

Republic of Uganda